# Sprint 2 Retrospective: ScrumMaster-Brody Larsen

(Everyone was as present as they could have been)

* + What went well
    - The google amps API had good documentation.
  + What didn't go well
    - We all had a busy week, so not much got done
  + What specific things you can do to improve
    - It is better to do a little then to do nothing at all. We should have done some of the smaller task that way they got done

When we made the checklist, we put the items on our team’s Trello and gave each item a certain amount of points based on how much time we thought that item will take to accomplish

According to our Trello list there was a total of 22 points this sprint. After you break down who did what and add up how many points each person did, we get:

Chris did 0 points

Kosta did 0 points

Johnathan did 0 point

Brody did 2 points

Chris: 0%

Kosta: 0%

Johnathan: 0%

Brody: 9%

Our sprint 2 plans fell through meaning everything else will need to be done in phase 3