# Phase Sprint #1 Retrospective

* What went well
  + At this point in time we have worked on the project enough to be confident in what we know and don’t know.
* What didn’t go well
  + We still don’t know how long it will take us to do things so our time prediction is still off.
* What specific things you can do to improve
  + We don’t have learned to overestimate the time it takes us to do things, but that still leaves inaccurate time predictions.
* List the measurement criteria
  + During sprint planning we gave a task 1 point per hour of work we thought task will take.
  + This sprint had 23 points
    - Chris did 8 points or 34%
    - Kosta did 4.5 points 19%
    - Johnathan did 3 points 13%
    - (ScrumMaster) Brody did 7.5 points 32%
  + All these percentages are inaccurate because Brody did a 3 hour task in only 1 hour which messed up the percentages.