# Sprint 3 Retrospective: ScrumMaster-Brody Larsen

(Everyone was as present as they could have been)

* + What went well
    - The stress of the due date really helped us get in gear and get things done.
  + What didn't go well
    - For the most part this sprint went pretty well.
  + What specific things you can do to improve

When we made the checklist, we put the items on our team’s Trello and gave each item a certain amount of points based on how much time we thought that item will take to accomplish

According to our Trello list there was a total of 27 points this sprint. After you break down who did what and add up how many points each person did, we get:

Chris did 15.5 points

Kosta did 3 points

Johnathan did 4 point

Brody did 4.5 points

These numbers are again inaccurate. Our point system was modified but a lot of problems came up that required us to fix. Those activities weren’t added to trello therefor their points weren’t counted.

Chris: 57.4%

Kosta: 11%

Johnathan: 14%

Brody: 16%

These percentages may or may not accurately reflect the amount of effort given by each person. They are going off of data from Trello and Trello this sprint was inaccurate.